Team ID: SWTID-2026-9505

Date: 3 October 2026

Project: Implement Client Script & UI Policy (Incident) – ServiceNow System Administrator

A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task – 1 (10 minutes)

- Normal task – 2 (20 minutes)

- Moderate task – 3 (30 minutes)

- Difficult task – 5 (12 hours)

Storypoint -5 (1,2,3,5)

Sprint 1

Create UI Policy on Incident (Epic 1)

Create UI Policy (USN1) 2

Create UI Policy Action – Urgency (Epic 2)

Configure the Urgency Field (USN2) 5

Create onChange Client Script (Epic 3)

Create Client Script (USN3) 3

Create onSubmit Client Script – Save Validation (Epic 4)

Create Client Script (USN4) 3

Create onCellEdit Client Script (Epic 5)

Create Client Script (USN5) 3

Total Story Point in Sprint 1= 2+5+3+3+3=16

Sprint 2

Testing the Configuration (Epic 6)

Test Mandatory Enforcement (USN6) 1

Test Successful Save (USN7) 1

Reverse Condition Test (USN8) 1

Test List Edit Blocking (USN9) 1

Test Form-Based Update (USN10) 1

Conclusion (Epic 7)

Conclusion (USN11) 1

Total story Point in Sprint 2= 1+1+1+1+1+1=6

Total Story Points

Sprint 1 = 16

Sprint 2 = 6

Velocity= Total Story Points Completed/ Number of Sprints

Total story Points= 16+6=22

No of Sprints= 2

Velocity =22/2

11(Story Points per Sprint)

Your team’s velocity is 11 Story Points per Sprint.